## Slide 1: SSLEP Outputs reporting Q3 2020/21
Executive Board 18th February 2021

## Slide 2: 2020/21 Quarter 3 Output Reporting
CONTENTS
Local Growth Fund slides 3 and 4
City Deal slide 5
Get Building Fund slides 6, 7, 8 and 9
European Social Fund slide 10
Growing Places Fund slide 10
European Regional Development Fund slide 11
Enterprise Zones slide 12

## Slide 3
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
Local Growth Deal Programmes
LOCAL GROWTH DEAL - HEADLINES |  |  |  |  |  |  |  | 
 | Achieved this Quarter | Achieved this Year 20/21 | Total achieved to date |  | % of 2021 SSLEP Targets (1,000 houses, 5,000 jobs) achieved to date |  | Overall forecast outputs | % of Overall Forecast achieved to date
Housing units | 10 | 164 | 387 |  | 39% |  | 6,215 | 6%
Jobs including Apprenticeships | 118 | 473 | 2,827 |  | 57% |  | 14,685 | 19%
Number of New Learners Assisted | 0 | 1,528 | 3,559 |  | N/A |  | 2,361 | 151%
LGF Outputs delivery | Housing: | - Although still impacted by Covid, SWAR (Taylor Wimpey at Burleyfields, Stafford - first completions/occupation expected February 2021) and Branston Locks (Taylor Wimpey site "The Coopers", and Phase 2 of Cameron Homes development "The Saplings at Lawnswood") are progressing development. |  |  |  |  |  | 
 |  | - SME Expansion programme has reported housing outputs in Q3, following return of monitoring forms to GPF |  |  |  |  |  | 
 | Jobs: | - The large speculative unit completed a year ago at Liberty Park, Lichfield remains not let. |  |  |  |  |  | 
 |  | - No further development has taken place at Meaford |  |  |  |  |  | 
 |  | - A very large unit at Redhill was expected to deliver a substantial number of jobs but is being used for warehousing so the number of jobs may be less than anticipated. |  |  |  |  |  | 
 |  | - Branston Locks: the developers now look set to undertake a first speculative phase of their employment land development – totalling circa 234,000 square feet. Start on site is planned for May 2021. |  |  |  |  |  | 

## Slide 4
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
Local Growth Deal Programmes
LGF Contracting |  |  |  |  |  |  |  | 
Contractually committed: | £97,024,941 | 99% | All LGF grant has been contractually committed with the exception of Blythe Park Extension scheme. This scheme requires 3 separate contracts (LGF grant, GPF loan and S278 agreement). All funding will be drawn down immediately prior to or on completion of the S278 agreement. LEP is facilitating multi-partner meetings to try to progress the scheme and resolve blockages. It is still hoped that the scheme can be contracted (and LGF /GPF drawn down) before March 2021. |  |  |  |  | 
Pending contract: | £1,250,000 | 1% |  |  |  |  |  | 
Forecasting Outputs - delivery in future years | Jobs - SSLEP target 5,000 | 2021/22 | 2022/23 | 2023/24 | 2024/25 | 2025/26 | Future years* | 
 | Jobs - forecast (per year) | 802 | 657 | 1,077 | 1,723 | 1,200 | 6,399 | 
*Future Years = outputs relating to the large infrastructure sites where either output expectations/timings are currently uncertain or longer-term schemes whose outputs go beyond 2025/26. | Achieved outputs + forecast (cumulative) | 3,629 | 4,286 | 5,363 | 7,086 | 8,286 | 14,685 | 
 | Cumulative % of 5,000 target achieved | 73% | 86% | 101% | 141% | 166% |  | 
 |  | The SSLEP target of 5,000 jobs is forecast to be achieved by 2024, although this could be sooner if there is significant development on the larger infrastructure-related sites |  |  |  |  |  | 
 | Housing - SSLEP target 1,000 | 2021/22 | 2022/23 | 2023/24 | 2024/25 | 2025/26 | Future years* | 
 | Houses forecast (per year) | 100 | 681 | 435 | 252 | 267 | 4,093 | 
 | Achieved outputs + forecast (cumulative) | 487 | 1,168 | 1,603 | 1,855 | 2,122 | 6,215 | 
 | Cumulative % of 1,000 target achieved | 49% | 117% | 160% | 185% | 201% |  | 
 |  | The SSLEP target of 1,000 houses is forecast to be achieved by 2023; later years' outputs could be brought forward if development accelerates on the 2 larger sites post-Covid. |  |  |  |  |  | 

## Slide 5
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
City Deal Programme
CITY DEAL - HEADLINES | 1. Keele Smart Energy Network Demonstrator |  |  |  |  |  |  | 
 | £5million, 5-year City Deal funding programme for this scheme has now completed. Final claim was paid to Keele for Q3. Under the City Deal SEND Passport agreement, SCC needs to provide a full 5-year audit to CLGU in order to claim back all payments made to Keele in 2020/21. The Audit is in the final stages and should be ready for submission in early February. Carbon savings should start to be reported in Q3 21/22, once the solar farm and wind turbines are installed and operational. |  |  |  |  |  |  | 
 | 2. District Heat Network |  |  |  |  |  |  | 
 | There is a risk that the forecast benefits of the District Heat Network may not be fulfilled due to the low price of natural gas. The DHN lead brought a presentation to Executive Board on 17/11/20. The scheme is progressing with the infrastructure stage. SoTCC are to commission a market report on fuel prices next year. The scheme will bring a further report to SSLEP Board in the next financial year. |  |  |  |  |  |  | 

## Slide 6
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
Getting Building Fund Programme
GETTING BUILDING FUND - HEADLINES |  |  |  |  |  |  |  | 
GBF Contracting |  |  |  |  |  |  |  | 
Contractually committed: | 9 schemes | Value | £15,660,875 |  |  |  |  | 
Pending contract | 1 approved, contract pending | Value | £2,800,000 |  |  |  |  | 
 | Drakelow Park - Value £5,050,000 SSLEP to passport GBF to D2N2 LEP. Delivery and outputs to be monitored by D2N2.D2N2 - business case pending approval by D2N2. |  |  |  |  |  |  | 
 | 1 scheme withdrawn, leaving £189,125 for reallocation to one of the approved contingency schemes. Prioritisation process to be determined by independent appraisers and reviewed/approved by SPMG on 01/02/21. Also subject to MHCLG RFC process. |  |  |  |  |  |  | 

## Slide 7
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
Getting Building Fund Programme

## Slide 8
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
Getting Building Fund Programme

## Slide 9
Stoke on Trent & Staffordshire Local Enterprise Partnership - LGF, City Deal and GBF Dashboard - 3rd Quarter 2020-21
Getting Building Fund Programme

## Slide 10
Stoke on Trent & Staffordshire Local Enterprise Partnership - 3rd Quarter 2020-21
European Social Fund
Stoke on Trent & Staffordshire Local Enterprise Partnership - 3rd Quarter 2020-21
Growing Places Fund

## Slide 11
Stoke on Trent & Staffordshire Local Enterprise Partnership - 3rd Quarter 2020-21
European Regional Development Fund (including Growth Hub)
There has been a refresh by CLG on the output figures for the overall SMEs supported under ERDF Priority 3. The cumulative total is now 3747 businesses supported against a target of 4065 (including Growth Hub).
Small Grants Programme (from April 2016 – March 2019 i.e. old programme):
  jobs created 106 fte;
  firms given business support 757
  private investment leverage £679,051
  grants approved 126
  Total £ of grants approved £835,111.91.
From the new Small Grants Programme which now includes the Investment Readiness Programme (April 2019 to present):
  jobs created 80 fte
  firms given business support 388
  private investment leverage £438,391
  grants approved 108
  Total £ of grants approved £716,776
  (due to COVID putting a hold on monitoring, 80 fte is the number of jobs promised)
New Growth Hub SME Restart and Kickstarting Tourism Programme (September 2020 – present):
  Jobs safeguarded 275 fte
  firms given business support 92
  grants approved 92
  Total £ of grants approved £239,015.04
No match funding as intervention rate is 100%
Instead of jobs created we are counting number of jobs safeguarded

## Slide 12
Stoke on Trent & Staffordshire Local Enterprise Partnership - 3rd Quarter 2020-21
Enterprise Zones