Report of **SPMG Subgroup Chair** in relation to the meeting of **29th November 2021**

**For:** (I) Information (R) Ratification (D) Discussion and decision

**Key agenda items discussed:**

|  |
| --- |
| * Appointment of SPMG Vice-Chair: Emma Catterall’s appointment was ratified at Board on 21/10/21 * Stoke on Trent & Staffordshire Growth Hub Update Nov 2021 v2. Appendix a. * Getting Building Fund (GBF)   + GBF Q2 progress and outputs report - Appendix b **(on SSLEP website only).** * Local Growth Deal (LGD)   + LGF Q2 progress and outputs report – Appendix c. **(on SSLEP website only).** * City Deal   + Q2 update report – Appendix d. **(on SSLEP website only).** * CRF Bid: Net Zero Accelerators – bid unsuccessful * Ceramic Valley Enterprise Zone: Chatterley Valley West **confidential item**   + 3 x Appendices: e, f, g. |

**Notable changes, successes or risks**

|  |
| --- |
| * **Successes**:   + **LGF**      - outputs are set to increase as development of some of the older infrastructure schemes gets underway and more housing developers start on site and commercial premises are constructed and/or let.     - Stafford Western Access Route (LGF) fully opened on 19th November.   + **GBF**     - 3 schemes (SEF C, F and H) have completed, and outputs will be reported in September 2022.     - A further 3 schemes have fully spent their GBF grant allocation     - 13 of the 14 schemes are now contracted * **Risks**:   + LGD risk: mitigation regarding this key risk is being progressed by the sub-group given Delegated Authority by SSLEP Board.   + GBF contingency schemes – some delays in contracting the last scheme; the Delegated Authority sub-group is addressing this.   + Rising supplier costs and supply delays are impacting on projects.   + Liquidation of contractors/sub-contractors has impacted on two GBF schemes and one LGF scheme, resulting in delays/increased costs. |

**Decisions and/or Recommendations**

|  |
| --- |
| 1. Request Board ratification of the SPMG recommendation to support the Ceramic Valley Enterprise Zone – Chatterley Valley West proposal. 2. Raise the request at Board for a volunteer to accept a position as a third District member at SPMG. |

**Appdx a.** Stoke on Trent Staffordshire Growth Hub Update Nov 2021 v2

**Appdx b.** GBF Progress dashboard Q2 2021 v1 **(on SSLEP website only).**

**Appdx c.** LGD Progress dashboard Q2 2021-22 v1 **(on SSLEP website only).**

**Appdx d.** City Deal update Q2 2021-22 **(on SSLEP website only).**

**Appendices e, f, g:** **\*\*\*confidential papers\*\*\***CVEZ Chatterley Valley West

Full details of the meeting including agenda pack, presentations and minutes can be found at [StokeStaffsLEP | Minutes & Agendas](https://www.stokestaffslep.org.uk/resources/) or requested from [Sharon.palphreyman@staffordshire.gov.uk](mailto:Sharon.palphreyman@staffordshire.gov.uk)